Badbury Park & Remus – Meeting Summary

Date: 13 November 2025

Attendees: Coate (Badbury Park) Residents Working Group, Remus Property Manager, Regional Area Manager

### Key Discussion Points

#### 1. Estate Land Handover

- The full handover of Estate land to residents will not take place for 12–18 months.

- Developers must first complete outstanding snagging works across the Estate.

#### 2. Estate Accounts

- The Working Group raised several errors in the 2022 final accounts that still require correction.

- Remus confirmed that two further draft accounts for 2023 and 2024 have been produced.

- These drafts are currently awaiting final certification by the Chartered Accountants.

#### 3. SuDS Responsibility (Phases 1 & 2)

- The Working Group continues to work with Swindon Borough Council (SBC) to determine responsibility for SuDS maintenance, as no responsible party has yet been identified.

- A formal request has been submitted to SBC for Highways adoption of the SuDS, since road wastewater drains directly into the system.

#### 4. Outstanding Snagging Issues Requiring Attention from Remus

a. Rotten fences and posts around the SuDS, presenting a safety concern.
b. Fallen tree in Balcombe Close that needs removal.
c. Bark path from Biddestone Avenue to the school requires maintenance.
d. Streams need clearing, as debris is impeding water flow.
e. Various landscaping issues still unresolved.