ANGLIAN WATER MAINS REPLACEMENT SCHEME – LINKS ROAD CLOSURE 28 APRIL – 4 JULY 2025

With effect from Monday 28 April, Anglian Water will be commencing work to replace 2km of water mains pipes running from Links Road to Cressing Tower (running from the water tower at Lanham Green Road/Whites Green in between Cressing and Bradwell, all the way down to Links Road).

This will eventually see the decommissioning of the Bradwell Water Tower and residents will be served via the pump from the reservoir.  Not only does this save money, but residents will see an improvement in water pressure.  Anglian Water have given their assurance that the new pumps are very reliable and can provide back up in the event of pump failure.

The work will require closing Links Road for a total of nine weeks and will be undertaken in three stages as shown below.  All residents affected by the closures have been contacted in person will be able to continue to have access their properties via a fob/access code system.  The Anglian Water Project Manager will be on call and contactable 24/7 for the duration of the project.

- Monday 28 April – Tuesday 1 July, Links Road Closed, Live CCTV units with Dofygate (electronic Barrier) System for Access/Egress for residents living within road Closure.

- Thursday 22 May – Tuesday 1 July, Lanham Green, from the junction of Shardloes Lane to junction of Lanham Green Road, again Live CCTV units with Dofygate (electronic Barrier) System for Access/Egress for residents living within road Closure.

- Wednesday 4 June – Tuesday 1 July, extend phase 2 Road Closure to include the junction of Lanham Green Road and Lanham Green.

The following maps detail these stages:

Links Road, Bradwell

Lanham Green

Lanham Green Road