Budget Performance 2020-21

Precept		£53,180	(50% April and 50% October)

Actual Exp	£48,080      	£16,860 (Budget – 4 Months- Actual Spent)

£31,220 (Reserves- Actual spent)

Forecast	£34,147	Forecast of Actual / 12 * 8 on recurring items.

Balance	£2,173		HOWEVER – Top Up General reserve - £10,262 to return to £17,000

Other Income

Allotments	£502.61 (Brookmead)

£244.04 (Bury Lane)

VAT Receipts	£6084	(Actual received)

Additonal Vat	£2000

No Cil Expected

Total On Hand 	£11,004					-£10,262

Top Up Capital Works £4000

(In the Budget)

Likely Position £741.65

Reserve Accounts		Start		Spend		Income		Closing

Ford End Variable Speed Camera 	£10,000	£0		£0		£10,000

Allotment Reserve		£700		£0		£50		£750

CIL				£4564		£4564		£0		£0

Capital Works			£16393		£16393		£4000		£4000

General Reserve

Committed Spend	2021-2022

Pavilion				£2000 Contingency

Tree management Plan		£500??

Cut down trees			£5000??  Budget £1500 for the Ash Trees

Forecast Spend:

| Date FY | Location | Details | Value £ | Budget Heading |
| --- | --- | --- | --- | --- |
| 2021-2022 | HS | Howe Street Multi Play | £15,149 |  |
| 2021-2022 | FE | 2 Picnic Tables (+Installation) | £1,200 |  |
| 2021-2022 | GW | Legal Fees - Blossom Way | £680 |  |
| 2021-2022 | HS | Playground Bench | £660 |  |
| 2021-2022 | GW | Planning Fees - Pavilion | £450 |  |
| 2021-2022 | GW | Car Park Sign | £200 |  |
| 2021-2022 | GW | Bin at Bus stop | £200 |  |
|  |  |  | £18,539 |  |
| 2022-2023 | FE | Path at Ford End | £12,600 |  |
| 2022-2023 | FE | Speed Cameras | £10,000 | **Cash held in Reserve** |
| 2022-2023 | FE | Verti Quake FE | £880 |  |
|  |  |  | £23,480 |  |
| 2023-2024 | GW | GW Tower | £19,194 | *Still required**??? |
| 2023-2024 | FE | Fe Muga/Goal end | £14,836 |  |
|  |  |  | £34,030 |  |